**Peckman Status Report**

Date: 4/27/2017

To: Mr. Peck

From: Justin Hu, Vincent Hwang, Marcus Pearce

Subject: Status Report 4/24 - 4/28

Accomplishments: Our group has decided on the project idea of a Pac-man game. Installed Greenfoot program to start developing the game. Looked into how to make a new Greenfoot scenario and make characters and worlds (learning how greenfoot works).

Problems/Risks: Some problems that we have had are initially coming up with a project idea. Now we need to come up with extra features beyond the original game.

Next Steps: Our group will be exploring Greenfoot to learn how to program with it and we will also be completing a project outline of our pac-man game. Next week we will start coding the three main components of the game: Pac-man, the ghosts, and the map.